| GEO Change Request Version 4.16 |
| --- |
| 1. Title: Modify FGDC_TVBatch metadata validator to: 1) use new version of Saxon software 2) accept input files from user specified location 3) change name of parameter in command line from “filename” to “listfile” | 2. Request Number: |
|  | MT.CR.2807 |
| Request |
| 3. Requestor: |
| Name: | Division: | Branch: | Phone: |
| Lynda Liptrap | GEO | NSGPB | 31058 |
| 4. Authorizing Official: <supervisor/project manager/Branch Chief> | 5. Submission Date: | 6. Requested Implementation Date |
| Randy Fusaro | 7/30/2008 | 7/30/2008 |
| 7. Priority: | Emergency * | Routine | Routine: SW Release Only * | Routine: Initial Document Baseline |
| * For Emergency or SW Release Only requests, enter the approving Project Managers/ADCs (2 names are required) below: |
| Tim Trainor, Pete Boudriault |
| 8. Project(s): <E.g., BAS, ACS, GUSSIE, GAADS. “Not applicable” may be used if the change is not specific to a project. > |
| 2008 TIGER/Line Shapefiles |
| 9. Description: <For data fixes (and other requests if known), identify the responsible software development branches in a list at the top of the Description and with each detailed item for which that development branch is responsible. Include an English-language description of the requested new or modified functionality, expected results, document titles, etc. When changing requirements, legal values, business rules, etc. include the existing and proposed state of those items. Include Requirement and Business Rule ID numbers. Include the links/traceability (Requirement IDs) for new or change requirements. The Description must be sufficient so that the reviewers and approvers have a reasonable understanding of the nature of the change(s), including the before and after state if the change is implemented. > |
| Saxon is the licensed software used by the FGDC_TVBatch metadata validator program. Saxon is a XSL stylesheet translator that also validates data by incorporating XSD schemas. We recently upgraded the license from version 8 to version 9 and needed to change the script to call version 9. A lesson learned from the 2007 TIGER/Line shapefile production was that it would be more efficient to allow WCB to specify the location of the input metadata files so we have changed the script to accommodate that. The change in parameter name to “listfile” from “filename” in the command line better describes what the parameter specifies. |
| Attachment(s) Included: Add Filename(s) and English-language Title(s) Below: |
| 10. Justification: <Why is this change needed?> |
| To enable use of the upgraded Saxon software; allow a user defined location for input files, and clarify a parameter in the command. |
| Implementation/Software Deployment |
| 11. Application: |
| Name: | Version Number |
| FGDC_TVBatch | 2 |
| 12. Software Contact Person (Developer): |
| Name: | Branch: | Phone Number: |
| Lynda Liptrap | NSGPB | 31058 |
| 13. Version Manager Location: |
| \\node21\MAFTIGER\GPMS_2 |
| 14. Version Manager Label and Files: <Examples: PDTABBLK_BAS2008.v2.0.4, CAPI_BLD_2.0.0.7, ADDCAN_BLD_1.1.2, ACSGRFC_WEBCSv1.0. List all files. If the list is extensive, at a minimum state the number of files that must be released. > |
| FGDC_TVBatch 1 - 78 files must be released: Copy the following file(s) as text: from: Serena VM : MAFTIGER : GPMS_2: Source: xsl Stylesheets : FGDC2MRF to: /mt/apps/gpms/FGDC2MRF 01_idinfo_planned.xsl 01_idinfo.xsl 02_dataqual_map.xsl 02_dataqual_tab.xsl 02_dataqual.xsl 03_spdoinfo.xsl 04_spref.xsl 05_eainfo.xsl 06_distinfo.xsl 07_metainfo.xsl FGDC2mif_atlas.xsl FGDC2mif_edges.xsl FGDC2mif_legacy.xsl FGDC2mif_map.xsl FGDC2mif_planned.xsl FGDC2mif_tabular.xsl FGDC2mif_vector.xsl FGDC2mif.xsl Copy the following file(s) as text: from: Serena VM : MAFTIGER : GPMS_2 : Data : Input : FGDC to: /mtdata/geo/gpms/input/fgdc fe_2007_1160_aitsaia00.shp.xml fe_2007_01003_addrfn.dbf.xml fe_2007_01003_edges.shp.xml fe_2007_01003_faces.dbf.xml fe_2007_us_cnecta.shp.xml fe_2007_us_state.shp.xml fe_2007_72_sldl.shp.xml fe_2007_72_cd106.shp.xml fe_2007_10001_pointlm.shp.xml Copy the following file(s) as text: from: Serena VM : MAFTIGER : GPMS_2 : Data : Input : List to: /mtdata/geo/gpms/input/list test_list.txt Copy the following file(s) as text: from: Serena VM : MAFTIGER : GPMS_2 : Source : Perl to: /mt/apps/gpms FGDC_TVBatch.pl Copy the following file(s) as text: from: Serena VM : MAFTIGER : GPMS_2 : Source : xsd Schemas to: /mt/apps/gpms/xsd Atlas.xsd CitationInformation.xsd ContactInformation.xsd DataQualityInformation.xsd DistributionInformation.xsd Edges.xsd EntityAndAttributeInformation.xsd IdentificationInformation.xsd Legacy.xsd Map.xsd MetadataeferenceInformation.xsd MiscTypesAndGroups.xsd Planned.xsd Repository.xsd SpatialDataOrganizationInformation.xsd SpatialReferenceInformation.xsd Tabular.xsd Test.xsd Vector.xsd Copy the following file(s) as text: from: Serena VM : MAFTIGER : GPMS_2 : Source : xsl Stylesheets to: /mt/apps/gpms/xsl/ DataQualityInformation.xsl DistributionInformation.xsl EntityAndAttributeInformation.xsl IdentificationInformation.xsl MetadataReferenceInformation.xsl MIF2MRF.xsl SpatialDataOrganizationInformation.xsl SpatialReferenceInformation.xsl Copy the following file(s) as text: from: Serena VM : MAFTIGER : GPMS_2 : Source : xsl Stylesheets : xsl4mrf2fgdc to: /mt/apps/gpms/xsl/xsl4mrf2fgdc 01_Identification_Information.xsl 02_Data_Quality_Information.xsl 03_Spatial_Data_Organization_Information.xsl 04_Spatial_Reference_Information.xsl 05_Entity_And_Attribute_Information.xsl 06_Distribution_Information.xsl 07_Metadata_Reference_Information.xsl MRF2FGDC.xsl |
| 15. Processing Dependencies: <Examples: specific jobs must be idled down, processing must occur in a specific order, etc. > |
| None. |
| CM Instructions |
| 16. Environments: <Check all that apply. Most emergency requests must be deployed to both ITV and Production, unless the version of the application was previously released to ITV and must now be released to production on an emergency basis. > |
| ITV | Production |
| 17. CM Detailed Instructions: <Include the operating system (Linux) location for the files, any necessary directories that must be created, and any other special instructions or commands for the CM team. > |
| The following directories must be created: /mtdata/geo/gpms /mtdata/geo/gpms/input /mtdata/geo/gpms/input/fgdc /mtdata/geo/gpms/input/list /mtdata/geo/gpms/log /mtdata/geo/gpms/output /mtdata/geo/gpms/output/mrf /mtdata/geo/gpms/output/fgdc /mt/apps/gpms /mt/apps/gpms/FGDC2MRF /mt/apps/gpms/xsd /mt/apps/gpms/xsl /mt/apps/gpms/xsl/xsl4mrf2fgdc |
| DBA Instructions |
| 18. NO DBA ACTION REQUIRED <If no DBA action is needed, check the box and skip the DBA sections below.> |
| 19. Environments: <Check all that apply.> |
| ITV | Production | SysTest | Other(s): <Specify below> |
| 20. Databases: <Check all that apply.> MAF/TIGER: <Specify schemas below> Benchmark: <Specify benchmark names below> Product Database: <Specify PDB names below> Other(s): <Specify names below> |
| 21. DBA Detailed Instructions: <Include runtime arguments for scripts or programs. List all instructions, commands, grants, wallet_name, schema names the wallet will connect to, etc. List any other information not specified above, including additional schema names, etc. > |
| Other Instructions |
| 22. Other Detailed Instructions: <Include actions and which group, team, branch, etc. is responsible for implementing these actions. Include run time arguments and any other instructions for each group. > |
| Analysis |
| 23. Type of Change(s): <Provide some general indicators of the type of change. Check all that apply.> Data Fix Database Change Defect Requirement Change Design Change Adding to Baseline Documentation Change Schedule Change Software Change Other: <Specify below> |
| 24. Impacts: <What is the impact of the change to schedule, cost, resources, testing, work products (applications, databases, artifacts, documentation)? Specify the resources involved and the time required. For reimbursable projects, involve the budget staff to describe the cost impact. For the Database(s) and Core Functionality check all that apply and enter resource estimates to the right of the checked items. > Database(s): Core Functionality: MAF/TIGER Address API Benchmark Core API Legal Values Business Rules Product Feature Management Universal Schema MT EXTension LIBrary Other: <Specify below> MT_Topomap MT_UTIL Standardizer Other: <Specify below> Application(s) and/or Product(s): <E.g., Spatial or Address Update Applications, Spatial or Address Products, Benchmarking Software, Mapping, GATRES, Geographic Reference Files, MAF Browser, etc. List the application/product, time estimate, and responsible branch, group, or team. > 2008 TIGER/Line shapefile metadata file Documentation: <Specify the document titles and filenames, the time estimates, and responsible branch, group, or team. > GPMS FGDC_TVBatch.pl ITV Release Version 1 Release Notes July 18, 2008 Schedule(s): <If this change impacts any baselined schedule(s), enter the Schedule Name(s), Activity ID(s), date changes, and changes to predecessor/successor relationships, e.g., ACS08.1.44.19 DSF Refresh PCS; Activity IDA9380; Start Date changes from 3/1/2008 to 3/17/2008; End Date Changes from 4/1/2008 to 4/15/2008; no predecessor/successor relationship changes. > Any other items or information : <Specify below> |
| 25. Risk Assessment: < What are the risks to the project/operation/product if the change is (or is not) made? Is this a straight forward change or does it involve complex changes to multiple systems? What risks are there to the schedule, budget, resources, and quality? > |
| a. Risks associated with making this change | b. Risks associated with NOT making this change |
| This is a straight forward change. The change to call the new version of Saxon only affects WCB and will be transparent to them. The Saxon software installation has already been independently tested on development, test, and production servers. The change to allow the user defined location for input files will result in greater efficiency for WCB. However it does require WCB to make minor changes to their program to add the input file pathname as a parameter to the FGDC_TVBatch.pl command line. They are aware of this change and concur with the implementation. The change from “filename” to “listfile” for one parameter will require that WCB make a minor change to their programs. | Use of unsupported software. Take up disk space with redundant copies of input metadata files. Bog down CPU while copying files from one location to another. Confusing user of script. |
| Technical Review Board Disposition |
| 26. Date Reviewed by TRB: |  |
| 27. TRB Recommendation: Forward for Final Disposition, Recommend Approval Forward for Final Disposition, Recommend Rejection Return to Requestor (additional clarification/analysis is needed on the request) Invalid Request |
| 28. Comments: <Complete this section if a request is Returned, Recommended for Rejection, or deemed Invalid. Describe the issues that resulted in that determination and/or the changes that need to occur to the request. > |
| Final Disposition |
| 29. Date Reviewed: | 30. Decision Date: |
| 31. Change Request Approval Path: Geography Change Control Board Geography Implementation Change Control Board Project Manager(s): <specify below> Other: <specify below> |
| 32. Disposition: Approved Approved with Changes Rejected Pending Comments: <Complete this section if a request is Pending, Rejected, or Approved with Changes. Describe the issues that resulted in that determination and/or the changes that need to occur to the request. > |
| Configuration Management Control, Status, & Resolution |
| 33. Date initially received by CM: | 34. Date closed by CM: |
| 7/30/08 |  |
| 35. Geography Division Status: Open Invalid (Closed) Withdrawn (Closed) Implemented (Closed) |
| 36. Resolution: < Supply any information for tracking the CR, identifying revisions to the CR, steps taken to release software, etc. > |
| 7/30/08 10:47am: Sent to Tim and Pete. |
| Template Information: |
| Filename: | GEO.CM.CR.Form.Template.doc | Doc Number: | GEO.CM.005 |
| Version: | 4.16 | Type: | Template |
| Approval Date: | 03/25/2008 |  |  |